TERRESTRIAL DATA CENTER PROGRAM ROADMAP
BUILDINGS 1-16, MULTI-CAMPUS SCALE, AND INTERPLANETARY ENABLEMENT

Document ID: ASG-HDS-DC-RM-001
Revision: Rev A
Status: Draft - Internal
Owner: Atlas Systems Group (Hermes Data Systems)
Date: 2026-01-11

# 1. Executive Summary

This document defines the phased roadmap for Hermes Data Systems (a subsidiary of Atlas Systems Group) to deploy and scale a standardized, high-density AI data center building template from Building 1 proof-of-concept through Phase 3 multi-campus replication. The terrestrial data center network is the primary revenue engine that funds long-horizon R&D (Athena Intelligence / MECSAI, Hephaestus Robotics & Automation) and enables Atlas’ interplanetary scope (Apollo Orbital Systems, OSY operations).

Key doctrine: design for modular replication, deterministic operations, hardware-first safety, and auditability. Each building is a repeatable compute plant, and each campus is a repeatable compute industrial node. Campuses federate to operate as a single project-scale compute organism while maintaining fault-domain containment.

# 2. Scope and Assumptions

2.1 Scope

- Terrestrial data center deployment sequence: Heber Campus -> Holbrook Ranch -> additional regional campuses (NV, ID, UT, WY).
- Standard building template: high-density AI-oriented, liquid-cooled, modular pod architecture with a dedicated utility bay.
- Federation: cross-campus workload orchestration, capacity pooling, and resilience operating doctrine.
- Economic linkage: how DC revenue funds R&D and the space leg of operations.
- Governance: phase gates and acceptance metrics for expansion.

2.2 Assumptions

- DC buildings are designed for high density; power/cooling supply is provided as a campus-level utility.
- Building 1 is intentionally over-instrumented and overbuilt to validate design envelopes and operating doctrine.
- Expansion is demand-driven and gated by utilization, uptime, DSCR, and night-load management performance.
- MECSAI acts as supervisory intelligence. Safety and fault interruption are enforced in hardware and safety PLC/SIS.
- Orbital data centers and OSY compute systems are downstream translations of terrestrial doctrine (layout, fault domains, automation).

# 3. Standard DC Building Template (Rev A)

3.1 Geometry and Functional Partitioning

- Footprint: 160 ft (W) x 600 ft (L) = 96,000 sqft
- Clear interior height: 30 ft
- Compute bay: 100 ft clear-span (column-free), racks and aisles only
- Utility bay: 60 ft wide, floor 1 ft lower, sloped to center trench drain (full length)
- Zoning: 4 operational zones per building (150 ft each) with mid-zone cross aisles
- Pods: 32-rack pod standard; 8 pods per zone; 1,024 racks per building baseline
- Mobility: scooters and robotics in utility bay only; compute bay pedestrian-only
- Cooling: direct-to-chip liquid cooling; ammonia excluded from building; HX transfer to secondary loops
- Roof/envelope: dual-slope standing seam roof over waterproof deck, zero roof penetrations

3.2 Electrical and Thermal Envelopes (Planning Bands)

Two planning bands are maintained:
A) Legacy baseline bands used in campus doctrine and early planning: 50 MW IT per building.
B) High-density envelope capability of the Rev A building template: ~120-150+ MW nominal/sustained depending on rack mix and contracts.
Actual commissioning will validate achievable sustained capacity per building; contracts and workload classes will be structured to match.

3.3 Building 1 Proof-of-Concept Additions

- Expanded instrumentation: power quality, thermal gradients, leak detection density, structural sensors.
- Overcapacity allowances: spare CDU margin, additional service node capacity, expanded test racks.
- Validation objective: produce an operational playbook and replication kit for Buildings 2-16.

# 4. Phased Deployment Roadmap

4.1 Phase 1 - Heber Campus Tranche A (Buildings 1-4)

- Build and commission Building 1 (POC) under full envelope instrumentation.
- Validate: rack density operations, liquid cooling stability, fault domain containment, mobility doctrine, MECSAI observability.
- Commission Buildings 2-4 using replication kit, reduced instrumentation, faster commissioning.
- Establish initial customer base and secure long-duration capacity contracts.

4.2 Phase 2 - Heber Expansion + Holbrook Pilot

- Expand Heber toward 8 buildings total (Phase 2 baseline in campus doctrine).
- Begin Holbrook Ranch pilot deployment (Building 1 at Holbrook) using the standardized template.
- Implement federation doctrine: cross-site workload classes, latency-aware scheduling, failover protocols.
- Mature MECSAI: multi-campus dispatch, maintenance prediction, and night-load shaping support.

4.3 Phase 3 - Full Campus Scale and Regional Replication

- Scale Heber to 16 buildings total.
- Scale Holbrook to 16 buildings total.
- Deploy additional regional campuses (NV, ID, UT, WY), each scaling toward 16 buildings.
- Total target: 6 campuses x 16 buildings = 96 buildings.
- Build as modular tranches with pads and utility corridors reserved from day one.

# 5. Federation and Multi-Campus Operation

5.1 Federation Objectives

- Treat all campuses as a single schedulable resource pool while preserving physical fault containment.
- Support single-project execution (training runs, simulation workloads, CAD/FEA pipelines) across multiple campuses.
- Maintain sovereign and regulated partitions where required.
- Enable resilience: any campus can shed or absorb load without destabilizing the system.

5.2 Workload Classes

- Tier 0: must-run services and critical workloads (no throttling)
- Tier 1: priority workloads (limited shaping allowed)
- Tier 2: deferrable batch workloads (night shaping and relocation allowed)
Contracts must explicitly permit Tier 2 shaping and relocation to support green compliance and economic optimization.

5.3 Data Gravity and Network Doctrine

- Use campus-local compute for data-heavy workloads to minimize cross-site transport.
- Use cross-campus federation for model-parallel training, large simulation sweeps, and redundancy.
- Maintain diverse fiber ingress and ring topology per campus; inter-campus links sized for planned synchronous workloads.

# 6. Revenue Engine and Interplanetary Enablement

6.1 Terrestrial Revenue Role

Terrestrial data centers are the primary profit engine. Excess power sales offset campus overhead and stabilize operations, while fuels provide additional cash flow resilience. The data center leg is designed to be the highest-margin scalable revenue stream and is used to fund R&D and the space leg.

6.2 R&D Enablement

- Fund Athena Intelligence / MECSAI productization and external pilots.
- Fund Hephaestus Robotics & Automation: industrial and service robotics, autonomous maintenance, and manufacturing automation.
- Fund world-engine simulation and VR training environments for robotics and operations.
- Accelerate materials research and multi-material additive manufacturing for space-rated components.

6.3 Space Enablement

- Terrestrial DCs provide the compute needed for full-fidelity simulation of OSY operations, orbital data center operations, and multi-planet logistics.
- The terrestrial operating doctrine (modularity, fault domains, automation, maintenance choreography) is designed to translate into orbital deployments.
- MECSAI matures on Earth, then is deployed as the supervisory layer for orbital and off-planet infrastructure under the same safety boundaries.

# 7. Phase Gates and Acceptance Metrics

Expansion is demand-driven and gated by minimum performance thresholds. Example gates include:
- DC utilization thresholds (sustained high utilization prior to building the next tranche)
- Uptime targets and stability in operations
- DSCR and cash flow performance for financeability
- Night-load shaping performance without routine backup fuel use
- Replication success (build-to-build repeatability, commissioning speed, reduced defects)

# 8. Key Risks and Mitigations

- Supply chain: mitigate with multi-vendor strategy, standardized interfaces, and staged procurement.
- Fiber and latency: mitigate via diverse carriers, ring designs, and workload placement doctrine.
- Workforce and operations: mitigate via repeatable building design, service automation, and robotics.
- Permitting and jurisdiction variance: mitigate via standardized permitting packets and phased site selection.
- Security: mitigate via sovereign partitioning, air-gapped options, and hardware-first safety doctrine.

# 9. Immediate Next Actions

- Finalize Building 1 detailed design package (A/E set) and commissioning test plan.
- Define federation requirements: inter-campus network targets, workload orchestration policies, and partitioning.
- Create replication kit: standard drawings, procurement specs, commissioning scripts, and maintenance playbooks.
- Publish internal revenue allocation policy: DC profit -> R&D -> space leg funding.
- Establish site selection shortlist for NV, ID, UT, WY with power, fiber, and permitting constraints.

# 10. Internal Reference Documents

- HC-MGD-001 Rev A (Master Guideline Document)
- HC-SFR-001 Rev A (Strategic Findings and Rationale)
- HC-PH2-001 Rev A (Phase 2 Operating and Financial Doctrine)
- HC-PH3-001 Rev A (Phase 3 Expansion and Scale Doctrine)
- Appendix H (HRWL Architecture and Control Doctrine)
- MECSAI Hardware Fault Control and SCADA Integration Report