Below is a clean, project-ready summary document capturing the pertinent architectural decisions and implications affecting Phase 19 and Phase 20, suitable to hand off to the next chat window without loss of intent or context.

MCP Tier-1 Architecture Summary

Phase 19 Hardening and Phase 20 Architecture Transition

Prepared for Project Continuity and Handoff

Executive Summary

This chat finalized the architectural intent for Phase 20 while reinforcing non-negotiable controls already introduced in Phase 19. The core theme is a strict separation between AI intent and deterministic system authority, ensuring traceability, auditability, and replayability across all NAS-based operations.

Phase 19 establishes safe file operations and atomic integrity.
Phase 20 formalizes identity, governance, metadata, and database-backed authority.

This document captures the system-level requirements that must persist across both phases.

Phase 19 Key Principles (Confirmed and Reinforced)

1. Atomic File Operations

- All writes must use a temporary file + hash + atomic rename pattern.

- No partial or corrupt files are ever visible to downstream systems.

- NAS instability (EX4100/SMB behavior) is mitigated by design.

2. Deterministic Write Control

- AI agents (ChatGPT, SDK agents, etc.) never write directly to disk.

- AI emits intent only.

- Deterministic code nodes validate and commit writes.

3. Continuity Registry (v1)

- Append-only JSONL logs act as the canonical audit record.

- Each write records:

  - Timestamp

  - Actor

  - Action

  - Target path

  - Hashes

  - Status

4. Validation Before Commitment

- MIME validation

- Size checks

- Encoding normalization (ASCII enforcement)

- Schema validation where applicable

5. Quarantine on Failure

- Failed validations route artifacts to quarantine.

- No silent failures.

- No auto-deletes.

Phase 20 Architectural Expansion (Defined in This Chat)

Phase 20 is not feature expansion. It is authority consolidation.

1. Unified Identity Layer (UIL)

- Every action must be bound to an explicit identity:

  - Agent

  - Workflow

  - Human

  - System

- Identity includes:

  - UUID

  - Entity type

  - Trust level

  - Cryptographic fingerprint

- No write without identity.

Impact on Phase 19:
Phase 19 logs must already anticipate identity binding.

2. Continuity Registry v2 (Database-Backed)

- JSONL remains immutable audit trail.

- Database provides:

  - Indexing

  - Querying

  - Replay

  - Correlation

Filesystem is no longer the system of record.

3. Artifact Metadata Index (AMI)

Every artifact gains structured metadata:

- Artifact UUID

- SHA256

- MIME type

- Size

- Logical name

- Physical path

- Originating agent

- Workflow ID

- Phase

- Retention policy

- Quarantine flag

Filenames are cosmetic. Hash + metadata define the artifact.

4. Deterministic Write Authority Layer (DWAL)

Formal separation between:

- AI intent generation

- Deterministic execution

Flow
AI -> Intent Envelope -> Validator -> Atomic Writer -> Registry Commit

This permanently eliminates hallucinated writes.

5. Declarative Policy Engine

Governance is defined via versioned policy files, not embedded logic.

Policy governs:

- Write permissions

- Retention rules

- Quarantine thresholds

- Retry limits

- Escalation paths

Policies are:

- Versioned

- Signed

- Logged

6. Formal Quarantine and Review Workflow

Artifacts move through explicit states:

- incoming

- flagged

- under_review

- approved

- rejected

- archived

All transitions:

- Require identity

- Require reason codes

- Are logged

7. Replay and Reconstruction Requirement

Given an artifact ID or correlation ID, the system must reconstruct:

- Who acted

- What changed

- When it changed

- Why it changed

If it cannot be replayed, it does not exist.

8. Environment Separation (DEV | TEST | PROD)

Hard boundaries enforced structurally:

- Separate databases

- Separate registries

- Separate credentials

- Separate NAS roots

No cross-environment writes.

9. Agent SDK Readiness

All future SDK agents must:

- Register identity

- Declare capabilities

- Bind trust level

- Log all actions

Red Team agents remain review-only and non-mutating.

Phase 20 Completion Criteria (Explicit)

Phase 20 is incomplete unless:

- Database is authoritative for metadata

- Registry replay functions end-to-end

- Identity is mandatory for every action

- No AI bypasses deterministic validation

- Quarantine supports human review

- Every file action answers who/what/when/why

Strategic Conclusion

Phase 19 ensures safe execution.
Phase 20 ensures governed existence.

This architecture deliberately trades speed for certainty and auditability, enabling long-term autonomous operation without data corruption, loss of provenance, or legal exposure.

End of Summary Document

If you want, I can:

- Convert this to a PDF or DOCX

- Drop it into the NAS using the Phase 19 safe-write pattern

- Use it as the opening AO document for the next Phase 20 chat

Just say which.